## SL-301

### Workflow State Engine
Complete Delivery & Testing Report

Project: OraBooks Lean MVP
Report Date: 20 June 2026
Document Version: 1.0

STATUS: COMPLETE — MVP SIGN-OFF READY

# 1. Executive Summary

SL-301 delivers a central Workflow State Engine for OraBooks. Every business-record status change flows through a single entry point: OraBooks_Workflow::transition(). The engine validates transitions, locks database rows (FOR UPDATE), runs inside a DB transaction, writes audit logs, and publishes state_transition events.

Implementation covers five record types (journal, invoice, bill, expense, commission), three API surfaces (PHP, guarded AJAX, REST), RBAC/fiscal/MFA preconditions, observability metrics, and React UI including invoice cancel and bill void.

Bottom Line: SL-301 is 100% complete for Lean MVP sign-off. All 15 Definition of Done items are satisfied. The only intentional deferral is a dynamic state_machine_config database table (spec allows hard-coded machines for MVP).

# 2. Problem Statement (Before SL-301)

- Workflow status fields updated directly in module code — no single validation path

- Inconsistent behaviour across journal, invoice, bill, expense modules

- No unified audit trail for state changes

- Race conditions possible under concurrent requests

- Difficult tenant-scoped traceability

- RBAC and fiscal guards scattered across callers

# 3. Solution Architecture

Flow: UI / AJAX / REST → Module method → OraBooks_Workflow::transition() → Validate → Preconditions (RBAC / MFA / Fiscal) → DB Transaction + FOR UPDATE → Update status → Persist transition log → COMMIT → Audit + Event Bus → Observability metrics.

## 3.1 Core Design Principles

- Single write path — No production code updates workflow columns without transition()

- Atomic transitions — START TRANSACTION, SELECT FOR UPDATE, validate, update, COMMIT or ROLLBACK

- Fail closed — Invalid transitions return HTTP 409 and log invalid_state_transition

- Tenant traceability — state_machine_transitions.org_id on every row

- Extensibility — Hooks: orabooks_workflow_preconditions, orabooks_workflow_after_transition

# 4. Delivery Phases (All Complete)

| Phase | Scope | Status |
| --- | --- | --- |
| Phase 0 | Inventory, state matrices, migration backlog, DoD checklist | Complete |
| Phase 1 | Core engine: transactions, FOR UPDATE, hooks, AJAX, org_id column | Complete |
| Phase 2 | Caller migration — all 5 record types use transition() | Complete |
| Phase 3 | Events, RBAC/fiscal preconditions, observability, health AJAX | Complete |
| Phase 4 | Gap closure: cancel, void, expense lock, REST, MFA centralization | Complete |

# 5. State Machines — 100% Fully Wired

## 5.1 Journal (journals.status)

States: draft, review_pending, approved, posted, locked, reversed

Transitions: submit, approve, reject, post, lock, reverse, edit

Flow: draft → submit → review_pending → approve → approved → post → posted → lock → locked. Reject returns to draft. Reverse from posted/locked.

Files: class-orabooks-posting.php, class-orabooks-approval.php. Post auto-chains lock.

## 5.2 Invoice (invoices.workflow_status)

States: draft, sent, posted, cancelled

Transitions: send, post, cancel — ALL WIRED end-to-end

Backend: send_invoice(), post_invoice(), cancel_invoice()

AJAX: orabooks_invoice_send, orabooks_invoice_post, orabooks_invoice_cancel

UI: /invoices — Send, Post, Pay, Cancel buttons

## 5.3 Bill (bills.workflow_status)

States: draft, submitted, approved, posted, void

Transitions: submit, approve, post, void — ALL WIRED end-to-end

Backend: submit_bill(), approve_bill(), post_bill(), void_bill()

AJAX: orabooks_bill_submit, orabooks_bill_approve, orabooks_bill_post, orabooks_bill_void

UI: /vendors — Submit, Approve, Post, Void buttons

## 5.4 Expense (expenses.workflow_status)

States: draft, submitted, ai_review, approved, posted, locked

Transitions: submit, ai_review, approve, reject, post, lock — ALL WIRED

Post automatically chains lock transition (journal pattern).

File: class-orabooks-expenses.php | UI: /expenses

## 5.5 Commission (commissions_earned.status)

States: earned, paid, expired | Transitions: pay, expire — WIRED

File: class-orabooks-commission.php | UI: /commissions

# 6. Key Implementation Files

| Category | File | Purpose |
| --- | --- | --- |
| Engine | includes/class-orabooks-workflow.php | State machines, transition(), AJAX, health |
| Integration | includes/class-orabooks-workflow-integration.php | RBAC, fiscal, MFA, maker-checker |
| Database | includes/class-orabooks-database.php | state_machine_transitions table + org_id |
| REST | includes/class-orabooks-rest-api.php | POST /api/internal/state/transition |
| Observability | includes/class-orabooks-observability.php | Workflow metrics + health |
| Deploy | includes/class-orabooks-deploy-checks.php | Post-deploy table verification |
| Events | includes/events/class-orabooks-event-module.php | 3 state_transition consumers |
| Journal | class-orabooks-posting.php, class-orabooks-approval.php | All journal transitions |
| Invoice | class-orabooks-customers.php | send, post, cancel |
| Bill | class-orabooks-vendors.php | submit, approve, post, void |
| Expense | class-orabooks-expenses.php | submit through lock |
| Commission | class-orabooks-commission.php | pay, expire |
| UI | orabooks-ui/.../InvoicesPage.tsx | Cancel button + modal |
| UI | orabooks-ui/.../VendorsPage.tsx | Void button + modal |

# 7. API Reference

## 7.1 PHP

OraBooks_Workflow::transition('invoice', $invoice_id, 'cancel', [

'user_id' => $user_id,

'org_id'  => $org_id,

'reason'  => 'Customer request',

]);

OraBooks_Workflow::allowed_events('bill', 'submitted');

// Returns: ['approve', 'void']

## 7.2 AJAX Endpoints

| Action | Purpose |
| --- | --- |
| orabooks_workflow_transitions | Transition history for a record |
| orabooks_workflow_allowed_events | Allowed events from current state |
| orabooks_workflow_transition | Execute transition (guarded) |
| orabooks_workflow_health | Org workflow health snapshot |
| orabooks_invoice_cancel | Cancel draft/sent invoice |
| orabooks_bill_void | Void draft/submitted/approved bill |

## 7.3 REST API

Endpoint: POST /wp-json/api/internal/state/transition

Headers: X-OraBooks-Org-Id: {org_id}, Authorization (JWT)

Body: record_type, record_id, event, reason (optional), mfa_otp (optional)

Permission: manage_settings OR submit_transaction OR approve_journal

# 8. Cross-Cutting Integration

## 8.1 Audit (SL-009)

| Event | When |
| --- | --- |
| state_changed | Successful transition |
| invalid_state_transition | Rejected transition (409) |
| workflow_transition_failed | Precondition or publish failure |

## 8.2 Event Bus (SL-302)

Publishes state_transition with: org_id, record_type, record_id, event, from_state, to_state

- workflow_read_model — bumps read-model dues counters

- workflow_notifications — org admin notifications (non-journal)

- job_enqueue_bridge — async webhook dispatch

## 8.3 RBAC and MFA (SL-003 / SL-002)

- Journal: submit/approve/reject/post/reverse permissions + fiscal period checks

- Journal approve: maker-checker + MFA for high-value (centralized preconditions)

- Expense: manage_expenses / approve_expense per event

- Invoice/Bill: create_invoice / manage_settings; cancel and void guarded

## 8.4 Observability (SL-093)

- workflow.transition_success_24h / workflow.transition_failure_24h

- Dashboards: /observability (org) and /admin/observability (platform)

# 9. Database

Table: wp_orabooks_state_machine_transitions

| Column | Purpose |
| --- | --- |
| org_id | Tenant traceability |
| record_type | journal, invoice, bill, expense, commission |
| record_id | Business record primary key |
| from_state / to_state | State change |
| event | Triggering event name |
| triggered_by | User ID |
| reason | Optional free text |
| created_at | Timestamp |

# 10. Business Rules — Cancel and Void

## Invoice Cancel

| Rule | Detail |
| --- | --- |
| Allowed states | draft, sent |
| Blocked if | paid, partial, or paid_amount > 0 |
| Side effect | Sets payment_status = cancelled |
| Posted invoices | Cannot cancel |

## Bill Void

| Rule | Detail |
| --- | --- |
| Allowed states | draft, submitted, approved |
| Blocked if | paid, partial, or paid_amount > 0 |
| Posted bills | Cannot void |

# 11. Definition of Done — Final Status (15/15)

| # | Criterion | Status |
| --- | --- | --- |
| 1 | All workflow updates via OraBooks_Workflow::transition() | DONE |
| 2 | Invalid transition returns 409 and audit log | DONE |
| 3 | FOR UPDATE + DB transaction | DONE |
| 4 | Preconditions + after_transition hooks | DONE |
| 5 | state_machine_transitions.org_id | DONE |
| 6 | Audit + state_transition event + consumers | DONE |
| 7 | 5 record types migrated | DONE |
| 8 | Invoice cancel end-to-end (backend + AJAX + UI) | DONE |
| 9 | Bill void end-to-end (backend + AJAX + UI) | DONE |
| 10 | Expense post then lock workflow transition | DONE |
| 11 | REST POST /api/internal/state/transition | DONE |
| 12 | Journal MFA + maker-checker in centralized preconditions | DONE |
| 13 | Concurrency (FOR UPDATE) unit test | DONE |
| 14 | Unit tests + observability metrics | DONE |
| 15 | Documentation | DONE |

# 12. Testing Guide — Part A: Automated (PHPUnit)

## 12.1 Full Test Suite

Folder: OraBooks Lean MVP

php tests/vendor/bin/phpunit -c tests/phpunit.xml

Expected: All tests pass (563+ tests in full suite).

## 12.2 SL-301 Focused Tests (32 tests)

php tests/vendor/bin/phpunit -c tests/phpunit.xml --filter "OraBooks_Workflow|OraBooks_Customers_Test::test_cancel|OraBooks_Vendors_Test::test_void|OraBooks_Approval_Test|OraBooks_Rest_Api_Test::test_rest_state|OraBooks_Workflow_Integration"

Expected: OK (32 tests, 83 assertions)

## 12.3 Test File Coverage

| Test File | What It Tests |
| --- | --- |
| OraBooks_Workflow_Test.php | Engine validation, rollback, FOR UPDATE lock, cancel transition |
| OraBooks_Workflow_Integration_Test.php | RBAC, maker-checker, MFA, expense lock preconditions |
| OraBooks_Customers_Test.php | Invoice cancel: draft, sent, posted reject, payment reject |
| OraBooks_Vendors_Test.php | Bill void: draft success, posted reject, payment reject |
| OraBooks_Observability_Test.php | Workflow health metrics by org |
| OraBooks_Rest_Api_Test.php | REST state transition validation |
| OraBooks_Deploy_Checks_Test.php | state_machine_transitions table in deploy checks |
| OraBooks_Approval_Test.php | Journal approve MFA and maker-checker via workflow |

# 13. Testing Guide — Part B: Live Server (Manual)

Bangla Guide (Live Test): Deploy er por niche dewa step gulo follow korle SL-301 production e 100% verify hobe. Shared folder theke auto-push complete howar por prothome WP Admin load koro (DB migration), tarpor test org subdomain e login koro.

## 13.1 Pre-requisites

- Shared folder theke code auto-push / deploy complete hoyeche confirm koro

- WordPress Admin ba org page ekbar load koro (DB migration trigger hobe)

- orabooks-ui theke npm run build koro — mapped drive theke (Cancel/Void button er jonno)

- Test org subdomain e login koro: https://yourorg.yourdomain.com/dashboard/

## 13.2 Deploy Health Check

| Step | Action | Expected |
| --- | --- | --- |
| 1 | WP Admin load / deploy checks run | JWT secret OK, DB version OK |
| 2 | Verify table state_machine_transitions exists | Deploy check green |
| 3 | Cron jobs scheduled | All MVP crons green |

## 13.3 Record Type Smoke Tests

| # | Record | Page | Steps | Final State |
| --- | --- | --- | --- | --- |
| 1 | Journal | /journals + /approvals | Create draft, Submit, Approve, Post | locked |
| 2 | Invoice | /invoices | Create, Send, Record full payment | posted |
| 3 | Invoice Cancel | /invoices | Create draft, Click Cancel, Confirm | cancelled |
| 4 | Bill | /vendors | Create, Submit, Approve, Post | posted |
| 5 | Bill Void | /vendors | Create draft, Click Void, Confirm | void |
| 6 | Expense | /expenses | Upload, Submit, Approve, Post | locked |
| 7 | Commission | /commissions | Earned row, Pay action | paid |

## 13.4 Audit and Observability

| Check | Where | What to Look For |
| --- | --- | --- |
| Audit log | /audit-log | state_changed entries after each transition |
| Invalid transition | Try submit on posted journal | Error + invalid_state_transition in audit |
| Observability | /observability | workflow.transition_success_24h increasing |
| Platform admin | /admin/observability | Workflow health: healthy |

## 13.5 Database Verification (phpMyAdmin — Optional)

SELECT * FROM wp_orabooks_state_machine_transitions

WHERE record_type = 'journal' ORDER BY id DESC LIMIT 5;

SELECT action, details, created_at FROM wp_orabooks_audit_logs

WHERE action IN ('state_changed','invalid_state_transition')

ORDER BY id DESC LIMIT 10;

## 13.6 Live Test Sign-Off Checklist

| Done? | Test Item |
| --- | --- |
| [ ] | PHPUnit full suite pass (local/CI) |
| [ ] | Deploy checks green on production |
| [ ] | Journal: draft to review to approved to posted to locked |
| [ ] | Invoice: draft to sent to posted (via payment) |
| [ ] | Invoice Cancel: draft to cancelled |
| [ ] | Bill: draft to submitted to approved to posted |
| [ ] | Bill Void: draft to void |
| [ ] | Expense: submit to approve to post to locked |
| [ ] | Commission: earned to paid |
| [ ] | Audit log shows state_changed entries |
| [ ] | Observability workflow metrics healthy |
| [ ] | Invalid transition blocked and audited |

# 14. Intentional MVP Deferrals

| Item | Reason | Impact |
| --- | --- | --- |
| state_machine_config DB table | Spec allows hard-coded machines for MVP | Low — filter hook available |
| Dynamic per-org machine editing UI | Future admin feature | Low |
| Reconciliation workflow | Out of SL-301 scope | N/A |

# 15. Dependency Map

- SL-003 RBAC — preconditions, AJAX guards

- SL-009 Audit Log — state_changed, invalid_state_transition

- SL-002 Approval — journal MFA, maker-checker

- SL-302 Event Bus — state_transition publish + 3 consumers

- SL-093 Observability — workflow metrics, health dashboard

- SL-021 Invoices — send, post, cancel

- SL-027 Vendors/AP — submit, approve, post, void

- SL-304 REST API — internal state transition route

# 16. Sign-Off Recommendation

SL-301 is RECOMMENDED FOR MVP SIGN-OFF.

All core engine requirements, caller migrations, event integration, observability, gap-closure items (cancel, void, expense lock, REST, MFA), automated tests, and documentation are complete.

OraBooks Lean MVP — SL-301 Workflow State Engine Complete Report
Document: SL-301-Workflow-State-Engine-Complete-Report.doc
Location: OraBooks Lean MVP/docs/
Generated: 20 June 2026